## Slide 1: CTO Platform, Security & CMP NEXT Status
Derived directly from CTO notes and Azure DevOps correction review

## Slide 2: CTO Focus Areas (From Notes)
Configuration Management (CCN / TS)
Disaster Recovery implementation (TS)
Pipeline implementation (TS)
Application security scans (CCN / TS)
Third-party application patching
Monitoring (TS / CCN)
Headcount gaps across CCN & TS
CMP (current) and CMP NEXT

## Slide 3: Ownership & Accountability
Capability | CCN | TS | Notes
Configuration Management | Shared | Shared | Standards partially enforced
DR Implementation |  | Primary | In progress
Pipelines |  | Primary | Push / Push+Pull observed
App Security Scans | Shared | Shared | SonarQube / Checkmarx uneven
3rd Party Patching |  | Primary | Coverage gaps
Monitoring | Shared | Shared | Present but inconsistent
CMP (Current) | Deploy | Support | Operational
CMP NEXT | Design | Implement | Pipeline-driven provisioning

## Slide 4: Projects in Scope – T5 (Observed)
# | Project
1 | API
2 | CareRadius
3 | Data Analytics
4 | Data Visualization
5 | Document Management
6 | EDIFECS
7 | EDP
8 | HHI
9 | Infrastructure
10 | MCCK Tool
11 | Monitoring
12 | Power Portals
13 | RADS
14 | SailPoint
15 | TriWest DevOps
16 | Vantage
17 | VBSM
18 | xTrakto

## Slide 5: Pipeline & Automation Maturity (Observed)
Area | Finding
Pipelines | Most projects use Push; limited PR gating
Automation | Ranges from 5% to 75%
Branching Strategy | Often missing or not enforced
Approvals | Environment approvals frequently missing
Governance | Standards documented but not enforced

## Slide 6: Security Scanning Coverage
Capability | Current State
SonarQube | Present on some projects/APIs
Checkmarx | Present on select APIs
API-level Scanning | Multiple APIs per project
Remediation Tracking | Not centralized
Third-party Apps | Coverage gaps identified

## Slide 7: Remediation Ownership Model (From Notes)
CCN: remediation by project
TS: remediation by project
Lack of centralized tracking causing delays
Need for unified remediation SLA and reporting

## Slide 8: CMP NEXT – Target State
Pipeline-driven resource provisioning
Provisioning resources by count
Configuration enforcement at deploy time
Measured outputs: resources provisioned, VMs patched per month
Supports FedRAMP continuous monitoring

## Slide 9: Metrics Requested by CTO
Total resources provisioned (by count)
Total VMs patched per month
Project count per contract (T5 / CCN)
Projects with pipelines, PR approvals, monitoring
APIs scanned via SonarQube and Checkmarx

## Slide 10: Key Gaps & Risks
Headcount gaps across CCN and TS
Inconsistent enforcement of standards
Security scans not universal
Manual remediation processes
CMP NEXT dependent on pipeline maturity

## Slide 11: Next 60–90 Day Priorities
Finalize CMP NEXT design
Standardize pipelines with PR gating
Centralize scan & remediation tracking
Quantify VM patching metrics monthly
Prepare CCN project onboarding into same model

## Slide 12: Platform & Security Progress (Current State)
Pipelines & Automation — 55% (Amber)
Security Scanning & Remediation — 45% (Amber)
Configuration Management — 40% (Red)
Monitoring — 60% (Green)
CMP (Current → NEXT) — 55% (Amber)